## 🔹 High-Level Roadmap for Clarity

Here’s how we need to structure the next phases of development:

### 1️⃣ Codebase Standardization & Industry Best Practices (NOW)

✅ Ensure Modular & Scalable Code
✅ Implement Proper Debugging & Error Handling
✅ Ensure Test Coverage (Unit & Integration Tests)
✅ Implement Logging & Monitoring

📌 Deliverables:

- Review code structure & make sure everything is modular

- Refactor if necessary to align with clean architecture

- Implement logging, debugging hooks, and structured error handling

## 🔹 Expected Timeframe: ~3 Days

### 2️⃣ Backend: Advanced Intelligence Engine (Next Priority)

🚀 Clarity is not just a news aggregator—it’s an intelligence engine.
We need to:
✅ Improve NLP-powered contradiction detection
✅ Build out entity mapping & relationship tracking
✅ Start real-time monitoring (detect narrative shifts in financial/news data)

📌 Deliverables:

- Expand contradiction detection to track financial misinformation

- Introduce entity-based tracking (people, companies, narratives)

- Create an early-stage intelligence pipeline

## 🔹 Expected Timeframe: ~2 Weeks

### 3️⃣ Frontend & Visualization Layer (After Backend is Mature)

Clarity must have an intuitive & scalable UI
✅ Real-time Graph-Based Visualization
✅ Intelligent Search & Filtering
✅ Dynamic Contradiction Reporting System

📌 Deliverables:

- Develop core UI framework

- Implement interactive intelligence dashboards

- Connect frontend with backend APIs

## 🔹 Expected Timeframe: ~3-4 Weeks

### 4️⃣ Debugging & System Hardening (Ongoing)

🚨 We will NOT wait until the end to debug—we will debug continuously.
📌 Debugging Plan:

- Implement Automated Tests (Unit + Integration)

- Use Logging & Monitoring Tools (structured logs, error tracking)

- Adopt CI/CD for Continuous Testing

## 🔹 Expected Timeframe: Ongoing Every Sprint

### 5️⃣ Scaling, Security, & Monetization (Final Phase)

Once Clarity is fully working, we will:
✅ Scale APIs for High Traffic
✅ Add Security Measures (Rate Limiting, API Protection)
✅ Explore Monetization (Premium Features, SaaS Model)

## 🔹 What We Need to Do Next (Action Plan)

Since we just committed the working API, the next step is standardizing the codebase & debugging strategy.

🔹 Immediate Next Steps:
1️⃣ Review & Refactor the Code Structure for Scalability
2️⃣ Implement Proper Logging & Error Handling
3️⃣ Create an Automated Testing System (Start Unit Tests)
4️⃣ Develop a Debugging Strategy & Set Up a Monitoring System

## 🔹 Execution Plan

📌 Step 1: Refactor Code to Follow Clean Architecture (Industry Standard Best Practices)

- Review folder structure & modularization

- Ensure proper separation of concerns

- Fix any non-standard imports or naming conventions

📌 Step 2: Implement Debugging Hooks & Error Handling

- Introduce structured logging

- Ensure all API routes handle errors gracefully

- Set up debugging flags for different environments (dev vs. production)

📌 Step 3: Build Out Automated Unit Tests

- Test API endpoints for stability

- Ensure coverage for NLP-based contradiction detection

📌 Step 4: Set Up Monitoring for Real-Time Debugging

- Enable logs for tracking API requests & errors

- Monitor database queries for performance issues

- Identify & fix bottlenecks early